IMPLICATIONS TO LEVEL OF SERVICE

SCHOOL DISTRICT OF CLAY COUNTY

PLANNING DOCUMENT PRESENTED

TO SCHOOL BOARD ON JANUARY 18, 2007

INITIAL PLANNING TIMEFRAME:  2007/08 – 2011/12

1. 	RECOMMENDED LEVEL OF SERVICE

ELEMENTARY	110%

JUNIOR HIGH	110%

HIGH			110%

RESOLVES CONCURRENCY OVER-CAPACITY ISSUES WITH CEBE, LAE, RVE AND FIHS

2. 	NEW SCHOOL REQUIREMENTS

1. 	ELEMENTARY “W” – 2008/09

2. 	ELEMENTARY “X” – 2008/09

3. 	ELEMENTARY “Z” – 2009/10

4. 	ELEMENTARY “Y” – 2011/12

5. 	JUNIOR HIGH “PP” – 2011/12 (hold for future consideration)

6. 	HIGH SCHOOL “QQQ” – 2010/11

3. 	CEBE, RVE

are over-capacity because their projected enrollment is greater than 100% LOS

alternatives

1. 	redistrict to reduce enrollment

2. 	increase los standard to 110%

3. 	construct addition to café to increase capacity

RECOMMENDATION

increase los standard to 110% for immediate solution

4. 	TBE

IS over-capacity because the projected enrollment is greater than 110% LOS

alternatives

1. 	redistrict to reduce enrollment

2. 	increase los standard to 110%

3. 	CONSTRUCT ADDITIONAL SCHOOLS:

A) 	ELEMENTARY “R” – TBE, PES

B) 	ELEMENTARY “L” – TBE, PES AND FIE

RECOMMENDAtion

place on long range corrective plan

IMPLICATIONS TO LEVEL OF SERVICE

PAGE 2

5. 	dis, khe, mbe

are over-capacity because their projected enrollment is greater than 110% LOS

alternatives

1. 	redistrict to reduce enrollment

2. 	construct addition to café to increase capacity

RECOMMENDAtion

place on long range corrective plan

6. 	lae

is over-capacity because the projected enrollment, after elementary “x”, builds back to exceed 100% LOS

alternatives

1. 	INCREASE LOS STANDARD TO 110%

2. 	redistrict additional students to roe

RECOMMENDAtion

INCREASE LOS STANDARD TO 110% FOR IMMEDIATE SOLUTION

7. 	fihs

is over-capacity because the projected enrollment is greater than 100% LOS

alternatives

1. 	redistrict to reduce enrollment

2. 	increase los standard to 110%

RECOMMENDAtion

increase los standard to 110% for immediate solution

8. 	mhs, rhs

are over-capacity, even after high school “QQQ”, because their projected enrollment is greater than 110% LOS

alternatives

1. 	redistrict to reduce enrollment

2. 	construct addition to café to increase capacity

3. 	construct high school “rrr” to reduce enrollment

RECOMMENDAtion

place on long range corrective plan

IMPLICATIONS TO LEVEL OF SERVICE

PAGE 3

9. 	gpe, mce, sbj, wec

all have declining enrollment and are under-capacity because their projected enrollments are less than their f.i.s.h. student stations

alternatives

1. 	establish minimum school size policy

2. 	redistrict to increase enrollment

3. 	provide additional programs to increase enrollment

RECOMMENDATion

ESTABLISH MINIMUM SCHOOL SIZE POLICY

MJE/PRS 2/15/07 (FEB15IMPLICATIONS)

IMPLICATIONS TO LEVEL OF SERVICE

SCHOOL DISTRICT OF CLAY COUNTY

PLANNING DOCUMENT PRESENTED

TO SCHOOL BOARD ON JANUARY 18, 2007

LONG RANGE CORRECTIVE PLAN:  2012/13 – 2015/16

A. 	RECOMMENDED LEVEL OF SERVICE

ELEMENTARY	110%

JUNIOR HIGH	110%

HIGH			110%

RESOLVES CONCURRENCY OVER-CAPACITY ISSUES WITH DIS, KHE, MBE, MHS AND RHS

B. 	NEW SCHOOL REQUIREMENTS 2012/13 – 2015/16

1. 	ELEMENTARY “R” – 2012/13

2. 	ELEMENTARY “C” – 2012/13

3. 	HIGH SCHOOL “RRR” – 2015/16

C.	DOCTORS INLET ELEMENTARY

FISCAL YEAR 2014/15

INCREASE CAFETORIUM CAPACITY TO 1,200

CAPITAL PROJECTS PLAN ADDITION

D.	MIDDLEBURG ELEMENTARY

FISCAL YEAR 2013/14

INCREASE CAFETORIUM CAPACITY TO 1,200

CAPITAL PROJECTS PLAN ADDITION

E.	KEYSTONE HEIGHTS ELEMENTARY

FISCAL YEAR 2013/14

REDISTRICT ± 250 STUDENTS TO MRE

F.	MIDDLEBURG HIGH

FISCAL YEAR 2015/16

CONSTRUCT HIGH SCHOOL “RRR”

REDUCE ENROLLMENT BY 500 STUDENTS

G.	RIDGEVIEW HIGH

FISCAL YEAR 2015/16

CONSTRUCT HIGH SCHOOL “RRR”

REDUCE ENROLLMENT BY 400 STUDENTS

MJE/PRS 2/15/07 (FEB15IMPLICATIONS)